BUSINESS REQUIREMENTS DOCUMENT

Fast-Close Call Review Application

Western Refrigeration Pvt. Ltd.

Version 1.1  |  May 2026  |  INTERNAL — CONFIDENTIAL

| Document Title | Fast-Close Call Review Application — BRD v1.1 |
| --- | --- |
| Prepared By | Vishnu Vishwakarma, Software Developer — IT |
| Directed By | Sunil Sawant — Finance / CRM |
| Reviewed By | Rakesh Churi — General Manager |
| Date | May 2026 |
| Status | Pending Confirmation |

# 1. Background & Context

As directed by Sunil Sir, this application addresses a specific operational gap in management review of completed service calls. Branch Managers currently have the ability to approve or reject completed calls in eBizWiz. However, the review cycle in practice runs 3–4 days behind closure — by which time any corrective action (rejection, follow-up with technician, quality escalation) is no longer practically enforceable.

The root cause is not a missing feature — it is friction. Reviewing calls requires logging into eBizWiz, navigating to the correct module, filtering by branch and status, and manually checking each entry. This friction means reviews happen in batch, days later, rather than in real time when they matter.

This application removes the friction. It brings completed calls directly to the manager — on their phone or desktop, with one login — so the review happens within hours of closure, not days.

This is not a replacement for the eBizWiz approval workflow. Branch Managers will still approve/reject in eBizWiz as required. This application is a parallel visibility and annotation layer that enables timely awareness and internal flagging before the formal review window closes.

# 2. Problem Statement

| Approval window missed | By the time Branch Managers log into eBizWiz to review calls (3–4 days after closure), the technician has moved on and any corrective action is unenforceable |
| --- | --- |
| No push mechanism | eBizWiz requires managers to go find the work — the work does not come to them |
| No annotation without modification | Managers cannot flag a concern or add a note without editing the live CRM record |
| No HOD cross-branch view | HOD has no single consolidated view without assembling data manually |
| No review audit trail | There is no record of when a manager reviewed a call, what they noted, or whether they escalated — creating accountability gaps |

# 3. Objectives

- Reduce management review lag from 3–4 days to same-day or next-day

- Give Branch Managers a mobile-first view of their branch's recently completed calls immediately after closure

- Enable managers to flag calls (Noted / Query / Escalate) and add internal comments — without touching eBizWiz

- Give HOD a single consolidated view across all branches with cross-branch filter

- Generate downloadable reports of flagged/commented calls for accountability cycles

- Create a written audit trail: who reviewed what, when, and what action was noted

# 4. Scope

## 4.1 In Scope

- Web application (mobile-responsive) — no app store installation for web users

- Android APK via Capacitor — for Branch Managers preferring a native app experience

- Real-time call data from eBizWiz SQL Server (read-only): trhcalls, mstoffice, trdcalls2fault, mstrepair, mstparty

- Default view: fast-closed calls (bfastclose = 1), last 60 days, newest first

- Toggle: all tech-solved calls (bsolved = 1) across the same period

- Role-based filtering: Branch Manager sees own branch; HOD sees all with dropdown filter

- Time-since-closure indicator on every call row

- Flag system: Noted (green) / Query Raised (amber) / Escalate (red)

- Comments: free-text, multi-comment per call, append-only audit trail

- Report export: Excel/PDF of flagged calls with comments, filterable by date/branch/flag

- Separate Supabase database for all app-generated data (flags, comments, users)

## 4.2 Out of Scope

Nothing below will be built in this phase. Any future additions require a separate scope discussion.

- Writing back to eBizWiz CRM in any form

- Changing call status, approval, or technician records in eBizWiz

- Automated push notifications or SMS

- Stock, AMC, SAP, warranty, or any module beyond call review

- Integration with any external system

- iOS APK (Android only for this phase)

# 5. Functional Requirements

## 5.1 Auth & Roles

- FR-01: Login with username + password. Sessions expire after 8 hours of inactivity.

- FR-02: Two roles: branch_manager (branch-scoped) and hod (all branches).

- FR-03: Branch Manager accounts linked to one or more office IDs from mstoffice.

- FR-04: Branch isolation enforced at SQL query level — not just UI.

## 5.2 Call List

- FR-05: Default: fast-closed calls, last 60 days, sorted by dfastclosedatetime DESC.

- FR-06: Toggle to show all bsolved = 1 calls in same period.

- FR-07: Each row shows: Call No. (vtrnno), Closure Date/Time, Time Since Closure, Branch (vcompanyname), Customer (mstparty.vname), Item, Complaint, Repair Category (Major/Minor), Hourly Volume, Flag Status.

- FR-08: Time Since Closure: displayed as '2h ago', '1d ago', '3d ago' — color shifts to red after 24 hours.

- FR-09: Rows with active flags visually distinguished by left border color (green/amber/red).

- FR-10: Tapping/clicking a row expands inline detail — no page navigation.

- FR-11: HOD gets branch filter dropdown above list. Branch Managers see no filter (their branch is fixed).

## 5.3 Flagging

- FR-12: Three flag states: Noted | Query Raised | Escalate.

- FR-13: Flag stored in Supabase only — no write to eBizWiz.

- FR-14: Flag visible to all users who can see that call.

- FR-15: Flag history logged (who set, when, previous state) — permanent, non-deletable.

- FR-16: One tap to flag from the expanded row. No sub-menu.

## 5.4 Comments

- FR-17: Free-text comment on any call. Multiple comments supported, threaded by timestamp.

- FR-18: Comments stored in Supabase only. Not written to eBizWiz.

- FR-19: Comments append-only — cannot be deleted. They are the audit record.

- FR-20: Comment shows author name and exact timestamp.

## 5.5 Report

- FR-21: Generate report filtered by: date range, branch (HOD), flag state.

- FR-22: Export as Excel (.xlsx) or PDF. Includes call details + flag + all comments.

- FR-23: Summary row: total calls, total flagged, breakdown by flag type.

# 6. Critical Clarification — eBizWiz Independence

This application connects to the eBizWiz SQL Server in READ-ONLY mode. No INSERT, UPDATE, or DELETE is performed on any eBizWiz table under any circumstances. Flags and comments are stored exclusively in a separate Supabase database. A call flagged 'Escalate' in this app remains unchanged in eBizWiz. The two systems are fully independent.

Implications:

- Zero risk to existing CRM data or operations

- No change request or approval from Winmax Technologies required

- Application can be deployed, modified, or decommissioned without affecting eBizWiz

- This application is explicitly a Phase 1 tactical tool — it will be superseded by the full FMS platform currently in development

# 7. Assumptions & Dependencies

| DB Read Access | A dedicated read-only SQL Server user to be created for eBizWiz — no existing credentials will be used in the application. To be arranged by Sunil Sir. |
| --- | --- |
| Network Access | Application server must be able to reach WRL SQL Server. Network policy confirmation needed before development begins. |
| User List | List of Branch Managers with names, login IDs, and office IDs (nofficeid from mstoffice) to be provided by Sunil Sir prior to deployment. |
| Internet Access | Users must have internet access on the device used. Vercel and Supabase are cloud-hosted. |
| No eBizWiz Changes | No modifications to eBizWiz schema, users, or configuration are required. |

# 8. Estimated Delivery

| Phase | Days | Deliverable |
| --- | --- | --- |
| 1 — Foundation | 1–2 | DB access confirmed. Supabase schema created. SQL query tested against live data. |
| 2 — Call List | 3–5 | Login live. Branch Manager can see their branch's calls. Time-since-closure indicator working. |
| 3 — Flag & Comment | 6–7 | Flag and comment functionality. Inline detail expand. HOD cross-branch view. |
| 4 — Report & APK | 8 | Report export (Excel/PDF). Capacitor Android APK build. Internal demo. |

Timeline starts from the date written confirmation is received from Sunil Sir and Rakesh Sir.

# 9. Confirmation Request

This document describes the scope as understood from Sunil Sir's direction. Please review and confirm via email reply. If any point needs to be corrected or added, please specify and the document will be updated before development begins.

| Name & Role | Confirmation | Date |
| --- | --- | --- |
| Sunil Sawant — Finance / CRM |  |  |
| Rakesh Churi — Manager |  |  |
| Vishnu Vishwakarma — Developer | Prepared as directed | May 2026 |

— End of BRD —

FUNCTIONAL SPECIFICATION DOCUMENT

Fast-Close Call Review Application

Western Refrigeration Pvt. Ltd.

Version 1.0  |  May 2026  |  INTERNAL — CONFIDENTIAL

| Document Title | Fast-Close Call Review Application — FSD v1.0 |
| --- | --- |
| Prepared By | Vishnu Vishwakarma, Software Developer — IT |
| Depends On | BRD v1.1 (above) |
| Stack | Next.js 14 · Node.js · Supabase · Vercel · Capacitor (Android) |
| Date | May 2026 |

# F1. Technology Stack

All tools used are free tier — zero licensing cost. Chosen for fastest delivery, zero infrastructure overhead, and future extensibility into the full FMS platform.

| Layer | Technology | Why This | Cost |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (App Router) | React-based, API routes built-in (no separate Express server needed), deploys to Vercel in one command, SSR for fast mobile load | Free |
| Backend API | Next.js API Routes (Node.js runtime) | Eliminates the need for a separate Node.js server. API lives inside the same Next.js project. Simpler deployment, same codebase. | Free |
| Database (Internal) | Supabase (PostgreSQL) | Free tier: 500MB, 2 projects, built-in auth, Row Level Security for branch isolation, real-time subscriptions available later | Free |
| Database (Source) | eBizWiz SQL Server | Read-only. Accessed via mssql npm package from Next.js API routes. No ORM — raw parameterised queries only. | Existing |
| Deployment | Vercel | Free tier covers this project easily. Auto-deploy on git push. Edge network. Zero server management. | Free |
| Mobile APK | Capacitor | Wraps the Next.js web app into an Android APK. One codebase, two delivery methods (web + APK). No React Native needed. | Free |
| Auth | Supabase Auth | Built into Supabase. JWT tokens, session management, role metadata in user table. No third-party auth service needed. | Free |
| Report Export | xlsx (npm) + jsPDF | Lightweight. Runs server-side in API route. No paid service. | Free |

Note on Next.js vs Vite

Vite is a build tool — it is not a framework with routing and API routes. For this project, Next.js is the correct choice because it provides both the frontend (React pages) and the backend (API routes) in a single deployable unit on Vercel. Vite would require a separate Express/Node server, adding complexity with no benefit at this scale.

# F2. System Architecture

┌─────────────────────────────────────────────────────────────┐

│                     USER DEVICES                           │

│   Browser (desktop/mobile)    Android APK (Capacitor)      │

└───────────────────────┬─────────────────────────────────────┘

│ HTTPS

┌───────────────────────▼─────────────────────────────────────┐

│              VERCEL — Next.js 14 App                        │

│                                                             │

│  /app/*            → React pages (UI)                       │

│  /api/calls        → Queries eBizWiz SQL Server (READ ONLY) │

│  /api/flags        → CRUD flags in Supabase                 │

│  /api/comments     → CRUD comments in Supabase              │

│  /api/report       → Generates Excel/PDF from Supabase data │

│  /api/auth/*       → Supabase Auth token exchange           │

└──────────┬──────────────────────────┬────────────────────────┘

│ mssql (TCP/IP)           │ supabase-js (HTTPS)

┌──────────▼──────────┐   ┌───────────▼────────────────────────┐

│ eBizWiz SQL Server  │   │ Supabase (PostgreSQL)               │

│ READ ONLY           │   │ app_users, call_flags,              │

│ trhcalls            │   │ call_comments, flag_audit_log       │

│ mstoffice           │   └────────────────────────────────────┘

│ trdcalls2fault      │

│ mstrepair           │

│ mstparty            │

└─────────────────────┘

# F3. Internal Database Schema (Supabase)

Four tables. All timestamps in UTC. All IDs are UUID. No foreign key to eBizWiz — only call_id stores the eBizWiz ncode as a string reference.

app_users

CREATE TABLE app_users (

id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name        TEXT NOT NULL,

email       TEXT UNIQUE NOT NULL,

role        TEXT NOT NULL CHECK (role IN ('branch_manager','hod')),

office_ids  TEXT[] NOT NULL DEFAULT '{}',  -- nofficeid values from mstoffice

created_at  TIMESTAMPTZ NOT NULL DEFAULT NOW(),

is_active   BOOLEAN NOT NULL DEFAULT TRUE

);

-- HOD: office_ids = '{}' (empty = sees all)

-- Branch Manager: office_ids = '{"12","15"}' (their branch ncode values)

call_flags

CREATE TABLE call_flags (

id           UUID PRIMARY KEY DEFAULT gen_random_uuid(),

call_id      TEXT NOT NULL,  -- trhcalls.ncode from eBizWiz

office_id    TEXT NOT NULL,  -- trhcalls.nofficeid (for RLS)

flag_type    TEXT NOT NULL CHECK (flag_type IN ('noted','query','escalate')),

set_by       UUID NOT NULL REFERENCES app_users(id),

set_at       TIMESTAMPTZ NOT NULL DEFAULT NOW(),

is_active    BOOLEAN NOT NULL DEFAULT TRUE,

UNIQUE (call_id)  -- one active flag per call

);

flag_audit_log

CREATE TABLE flag_audit_log (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

call_id       TEXT NOT NULL,

office_id     TEXT NOT NULL,

old_flag      TEXT,  -- NULL if first flag

new_flag      TEXT,  -- NULL if flag removed

changed_by    UUID NOT NULL REFERENCES app_users(id),

changed_at    TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- Append-only. Never deleted.

call_comments

CREATE TABLE call_comments (

id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),

call_id     TEXT NOT NULL,

office_id   TEXT NOT NULL,

comment     TEXT NOT NULL,

author_id   UUID NOT NULL REFERENCES app_users(id),

created_at  TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

-- Append-only. No UPDATE, no DELETE. Ever.

# F4. API Routes

| Route | Method | Auth | Description |
| --- | --- | --- | --- |
| POST /api/auth/login | POST | None | Accepts email+password. Validates against Supabase Auth. Returns JWT. Sets httpOnly cookie. |
| GET /api/calls | GET | JWT | Queries eBizWiz SQL Server. Returns fast-closed calls filtered by role/office. Accepts query params: mode (fastclose¦solved), days (default 60), office_id (HOD only). |
| GET /api/calls/[id] | GET | JWT | Returns full detail for one call including fault/repair data from trdcalls2fault + mstrepair. |
| GET /api/flags | GET | JWT | Returns all active flags for calls visible to the authenticated user. |
| POST /api/flags | POST | JWT | Sets or updates flag on a call. Auto-logs to flag_audit_log. Body: { call_id, office_id, flag_type }. |
| DELETE /api/flags/[call_id] | DELETE | JWT | Removes flag (sets is_active=false). Logged to audit table. |
| GET /api/comments/[call_id] | GET | JWT | Returns all comments for a specific call, ordered oldest first. |
| POST /api/comments | POST | JWT | Adds a comment. Body: { call_id, office_id, comment }. |
| GET /api/report | GET | JWT | Generates report. Query params: from, to, office_id, flag_type, format (xlsx¦pdf). |

# F5. Core eBizWiz SQL Query

This is the parameterised query executed server-side in /api/calls. @office_ids is injected as a safe parameterised value — never string-concatenated. For HOD (office_ids empty), the WHERE office filter is omitted entirely.

SELECT

tc.ncode,

tc.vtrnno,

tc.dtrndate,

tc.dfastclosedatetime,

tc.bfastclose,

tc.bsolved,

tc.dsolvedatetime,

tc.vcomplaint,

tc.vsolveremarks,

tc.brepeatcall,

tc.bBMreject,

tc.nofficeid,

p.vname        AS customer_name,

p.vinsttel1    AS customer_phone,

o.vcompanyname AS branch_name,

ref.vcompanyname AS parent_branch,

CASE

WHEN EXISTS (

SELECT 1 FROM trdcalls2fault f

JOIN mstrepair r ON f.nrepair = r.ncode

WHERE f.ncalls = tc.ncode AND r.bmajor = '1'

) THEN 'Major'

ELSE 'Minor'

END AS repair_category,

COUNT(*) OVER (

PARTITION BY

CAST(tc.dfastclosedatetime AS DATE),

DATEPART(HOUR, tc.dfastclosedatetime)

) AS hourly_volume

FROM trhcalls tc

LEFT JOIN mstparty p   ON tc.nparty    = p.ncode

LEFT JOIN mstoffice o  ON tc.nofficeid = o.ncode

LEFT JOIN mstoffice ref ON o.nunder    = ref.ncode

WHERE

tc.bfastclose = '1'

AND tc.dfastclosedatetime IS NOT NULL

AND tc.dfastclosedatetime > DATEADD(day, -60, GETDATE())

-- Branch Manager filter injected here as: AND tc.nofficeid IN (@o1, @o2)

-- HOD: filter line omitted entirely

ORDER BY tc.dfastclosedatetime DESC;

Performance note: dfastclosedatetime is stored as NVARCHAR(MAX) in eBizWiz. The DATEADD comparison triggers implicit conversion. If query response exceeds 5 seconds in testing, we will pre-fetch with a looser date string filter and do final filtering server-side. This is a known constraint of the source DB design.

# F6. Frontend Pages & Components

| Route | Page | Who Sees It | Key Components |
| --- | --- | --- | --- |
| /login | Login | All | Email + password form. Redirects to /calls on success. |
| /calls | Call List | All | CallList, FilterBar, BranchDropdown (HOD), ModeToggle (fast-close / all solved) |
| /calls/[id] | Call Detail | All | Inline expand (no new page). CallDetail, FlagButtons, CommentThread, AddComment |
| /report | Report Generator | All | DateRangePicker, BranchFilter (HOD), FlagFilter, ExportButton (xlsx/pdf) |
| /admin | User Management | HOD only | UserList, AddUser form, Role + office_id assignment |

Call Row — What's Visible Without Expanding

┌─────────────────────────────────────────────────────────────────┐

│ ● [FLAG COLOR]  WRL-2026-04821          2h ago  🔴             │

│   Andheri Branch  ·  Raj Cold Storage   ·  Major              │

│   Compressor not cooling  ·  Vol: 8 calls this hour            │

└─────────────────────────────────────────────────────────────────┘

Left color stripe = flag state (grey=none, green=noted, amber=query, red=escalate). Time badge turns red after 24h. All information needed to decide whether to open the row is visible here.

Expanded Row — What Shows On Tap

Call No:         WRL-2026-04821

Closed:          12 May 2026, 9:42 AM  (2h 14m ago)

Customer:        Raj Cold Storage, Andheri

Item:            Visi Cooler VC-300

Serial No:       VC300-2024-11892

Complaint:       Compressor not cooling

Solve Remarks:   Replaced capacitor, unit tested OK

Repair Category: Major

Repeat Call:     No

BM Rejected:     No

[ Noted ✓ ]  [ Query Raised ]  [ Escalate ]

Comments (1):

Sunil Sawant — 12 May, 10:15 AM

'Check if capacitor replacement was necessary — similar call last month'

[ Add comment... ]                      [ Submit ]

# F7. Android APK via Capacitor

The Next.js web app is wrapped into an Android APK using Capacitor. This gives Branch Managers a native app icon, home screen install, and slightly better mobile experience — without maintaining a separate codebase.

| Step | Action |
| --- | --- |
| 1 | Build Next.js as static export: next build && next export → generates /out folder |
| 2 | npx cap init → initialise Capacitor in project |
| 3 | npx cap add android → scaffold Android project |
| 4 | Copy /out to Capacitor webDir |
| 5 | npx cap sync → sync web assets to Android project |
| 6 | Open in Android Studio → Build → Generate Signed APK |
| 7 | Distribute APK directly via WhatsApp/email to Branch Managers — no Play Store needed |

Important: Next.js API routes do NOT work in a static export. For Capacitor, the app must call the live Vercel API URL (https://your-app.vercel.app/api/*). The APK is a thin web shell — all data logic runs on Vercel. This means Branch Managers need internet access to use the APK, which is the same requirement as the web version.

# F8. Security

- All connections over HTTPS. Vercel enforces this by default.

- eBizWiz DB credentials stored in Vercel environment variables — never in frontend code or git repository.

- Supabase connection string also in environment variables only.

- JWT tokens are httpOnly cookies — not accessible to JavaScript (XSS protection).

- Branch isolation enforced in SQL WHERE clause on the server — not just in UI filtering.

- All Supabase tables have Row Level Security (RLS) enabled — even if API is compromised, a Branch Manager query cannot return another branch's data.

- eBizWiz SQL user is read-only at the database level — not configurable by application code.

- No passwords stored in the application. Auth handled by Supabase Auth (bcrypt hashing).

# F9. Environment Variables

# .env.local (never committed to git)

# eBizWiz SQL Server (READ ONLY)

MSSQL_HOST=<ebizwiz-server-ip>

MSSQL_PORT=1433

MSSQL_DATABASE=WRL

MSSQL_USER=<readonly-user>

MSSQL_PASSWORD=<readonly-password>

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://xxxx.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=<anon-key>

SUPABASE_SERVICE_ROLE_KEY=<service-key>  # server-side only, never public

# App

NEXTAUTH_SECRET=<random-32-char-string>

NEXT_PUBLIC_APP_URL=https://your-app.vercel.app

# F10. Pre-Deployment Checklist

- Read-only SQL Server user created and tested for eBizWiz WRL database

- Network policy confirmed: Vercel egress IPs can reach WRL SQL Server port 1433

- Supabase project created. Tables created. RLS policies applied.

- Environment variables set in Vercel project settings

- At least 2 test user accounts created (one branch_manager, one hod)

- SQL query tested manually against live eBizWiz data — returns expected results

- Login → view calls → flag → comment → export tested end-to-end

- Mobile browser test: iPhone Safari + Android Chrome

- Capacitor APK built and installed on one test Android device

- Branch isolation verified: log in as BM, confirm only their branch data appears

— End of FSD —